PROJECT DOCUMENTATION SUITE CARBON HEIST MITIGATION PLATFORM NYC Local Law 97 Decarbonization Intelligence System PROJECT TRACK Data Analysis & Engineering DOMAIN Urban Sustainability, ML & Financial Risk Modeling REPOSITORY github.com/ahmedadelamin/carbon-heist-mitigation LIVE PLATFORM carbon-heist-mitigation.streamlit.app VERSION v1.0 ¦ July 2026

# Table of Contents

Table of Contents	2

1. Project Planning & Management	4

1.1  Project Proposal & Executive Overview	4

Objectives	4

Project Scope	4

1.2  Project Plan & Timeline	5

1.3  Task Assignment & Roles	5

1.4  Risk Assessment & Mitigation Plan	5

1.5  Key Performance Indicators (KPIs)	6

1.1.5  Strategic Decarbonization Financial Model	6

2. Requirements Gathering & Stakeholder Analysis	8

2.1  Stakeholder Analysis	8

2.2  User Stories & Use Cases	8

2.3  Functional Requirements	8

2.4  Non-Functional Requirements	9

3. System Analysis & Design	10

3.1  Problem Statement	10

Six-Pillar Dual-Engine Architecture (including AI Executive Chatbot)	10

3.2  Database Design & ER Diagram	10

3.3  Data Flow & System Behavior	11

ETL Cleaning Workflow	11

4. Implementation, Coding Standards & Version Control	12

4.1  Coding Standards	12

Python (PEP 8)	12

SQL	12

4.2  Modular Code & Reusability	12

4.3  Security & Error Handling	12

4.4  Version Control Strategy	12

5. Testing & Quality Assurance	14

5.1  Test Plan & Scenarios	14

5.2  Automated Testing	14

5.3  Bug Reports & Resolutions	14

5.4  Enterprise Visual BI Verification Matrix (Power BI & Tableau)	15

6. User Manual, Deployment & Execution Guide	16

6.1  System Requirements	16

6.2  Installation Steps	16

6.3  Execution Guide	16

6.4  End User Manual	16

Power BI Portal	17

Tableau Portal	17

6.5  Database Initialization	17

# 1. Project Planning & Management

Project proposal, timeline, team structure, risk management, and success metrics.

| 11,638 BUILDINGS ANALYZED | 81.65% MODEL ACCURACY | $268/MT PENALTY RATE | < 0.3s RESPONSE TIME |
| --- | --- | --- | --- |

## 1.1  Project Proposal & Executive Overview

About Local Law 97 (LL97) NYC's LL97 imposes strict carbon limits on buildings over 25,000 sq.ft. starting 2024. Property owners exceeding thresholds face $268/MT CO2e annually — fines that can reach millions.

The Carbon Heist Mitigation Platform is an end-to-end data engineering, machine learning, and financial decision-support system. It transforms raw municipal energy records into actionable engineering retrofits, CAPEX modeling, and accurate emissions forecasting.

| Project Name | Carbon Heist Mitigation & NYC LL97 Decarbonization Intelligence Platform |
| --- | --- |
| Domain | Urban Sustainability, Data Science, Machine Learning & Financial Risk Modeling |
| Target Dataset | NYC Local Law 84 (LL84 Benchmarking) & Local Law 97 (LL97 Carbon Limits) |
| Core Formula | Penalty = Total Emissions × 268 |

### Objectives

- 1. Automated Data Pipeline —  Build ETL pipeline ingesting 11,000+ properties with automated address standardization and anomaly detection.

- 2. Predictive Carbon AI —  Train Random Forest ML model (R² = 81.6%) to forecast GHG emissions and carbon liability ($/sq.ft.).

- 3. Database Standardization —  Design normalized schemas for MySQL/PostgreSQL and Microsoft SQL Server (T-SQL).

- 4. Executive Dashboard —  Real-time UI via Streamlit and Plotly to simulate decarbonization playbooks.

### Project Scope

| IN-SCOPE | OUT-OF-SCOPE |
| --- | --- |
| - Automated cleaning and anomaly detection on NYC Open Data. - ML regression modeling for emission forecasting. - Interactive dashboard for property owners and sustainability officers. - Multi-engine SQL relational database schemas. | - Real-time IoT hardware sensor integration. - Automated legal filing with NYC DOB. |

## 1.2  Project Plan & Timeline

| Phase | Key Deliverable | Start | End | Duration |
| --- | --- | --- | --- | --- |
| Phase 1: Architecture | Requirements & Scope | May 12 | May 18 | 7 Days |
|  | Database Schema & ERD | May 19 | May 25 | 7 Days |
| Phase 2: Data Pipeline | ETL Script & Cleaning | May 26 | Jun 05 | 10 Days |
|  | Audit Validation & Report | Jun 06 | Jun 10 | 5 Days |
| Phase 3: AI Modeling | Feature Engineering | Jun 11 | Jun 17 | 7 Days |
|  | Random Forest Training | Jun 18 | Jun 24 | 7 Days |
| Phase 4: Dashboard | Streamlit UI Development | Jun 25 | Jul 01 | 7 Days |
|  | Plotly Charts & Simulation | Jul 02 | Jul 06 | 5 Days |
| Phase 5: Deployment | QA & Documentation | Jul 07 | Jul 11 | 5 Days |

## 1.3  Task Assignment & Roles

| Team Role | Team Member | Key Responsibilities | Primary Deliverables |
| --- | --- | --- | --- |
| Lead Financial & Excel Strategist | Ahmed Adel Amin | Structure the master domain reference models (Excel Project/Co2 Project.xlsx) across all 16 sheets. Formulate statutory fine calculation ledgers ($268/MT) and blended payback formulas (7.58 Years). Design CAPEX self-funding reinvestment waterfalls and sensitivity matrices across the 5 engineering playbooks. | 16-sheet master reference workbook (Co2 Project.xlsx); Itemized CAPEX/OPEX financial models & fine calculators. |
| Data Cleaning & Power BI Lead | Ledia Sobhy | Design and execute the automated ETL cleaning pipeline (data/Clean_Data_Pipeline.py). Handle missing feature imputation, address standardization, and statistical outlier filtering (Site EUI < 2000). Develop the standalone Power BI Executive BI Portal (NYC_Carbon_Heist_Mitigation_PowerBI_Dashboard.pbix) with custom DAX measures and 3-page boardroom visual analytics. | Cleaned master dataset (sample_nyc_energy.xlsx); Power BI Executive Portal (.pbix) & cleaning audit reports. |
| Visual BI & Tableau Specialist | Hagar Hussein | Design and package the progressive Tableau Executive BI Portal (NYC_Carbon_Heist_Mitigation_Tableau_Dashboard.twbx). Engineer multi-dimensional spatial treemaps and choropleth borough emission maps (Manhattan to Staten Island). Embed live mobile-scannable QR code portal linking directly to Tableau Public C-Suite executive views. | Tableau Packaged Workbook (.twbx); Spatial Choropleth Analytics & Live QR Portal. |
| Full-Stack App & ML Engineer | Huda Amr | Develop the interactive web presentation layer (application/app.py) using Streamlit and Plotly. Build 5 dedicated analytical tabs, custom KPI grids, and multi-slider retrofit simulation playgrounds. Train, tune, and evaluate the predictive Random Forest ML Regressor (R^2 = 81.65%) and serialize inference assets. Integrate Dual-Engine AI Co-Pilot & Chatbot (Gemini 2.5 Flash + local charting engine). | Interactive Streamlit Web Dashboard (app.py); Trained ML Regressor (1197_model.joblib) & AI Chatbot. |
| Relational Database Architect | Abeer Adel | Design normalized 3rd Normal Form (3NF) relational database architectures (PROPERTIES to LL97_PENALTIES). Write syntax-checked DDL scripts for dual database environments (carbon_heist_schema_mysql.sql & carbon_heist_schema_mssql.sql). Structure complete Entity-Relationship Diagrams (NYC_Energy_Chen_ERD.drawio). | Normalized SQL DDL schema scripts (MySQL & MSSQL); Complete relational ERD specifications. |

## 1.4  Risk Assessment & Mitigation Plan

| ID | Risk Description | Likelihood | Impact | Mitigation Strategy |
| --- | --- | --- | --- | --- |
| R-01 | Dirty municipal data with typos and outliers. | High | High | Multi-step cleaning with regex normalization and outlier filtering (EUI < 2000). |
| R-02 | Model overfitting on noisy anomalies. | Medium | High | Controlled tree depth (max_depth=20) and 80/20 train/test split. |
| R-03 | SQL dialect incompatibility. | Medium | Medium | Separate DDL files for MySQL and Microsoft SQL Server. |
| R-04 | Large file upload restrictions (~70MB). | High | Medium | Configured Git buffer (524MB) and lightweight serialization. |

## 1.5  Key Performance Indicators (KPIs)

| KPI Category | Target | Achieved Result | Status |
| --- | --- | --- | --- |
| ETL Data Retention | Retain 100% LL97 buildings (GFA ≥ 50,000) with 0% nulls. | 11,638 validated records with complete integrity. | PASS |
| ML Accuracy | R² ≥ 0.75 and MAE ≤ 250 MT CO2e. | R² = 81.65% and MAE = 212.99 MT CO2e. | PASS |
| Dashboard Response | UI recalculation under 1.5 seconds. | Sub-second (~0.3s) via Streamlit caching. | PASS |
| Regulatory Precision | Exact: Penalty = Total Emissions × 268. | Verified across 13 engineering scenarios. | PASS |

## 1.1.5  Strategic Decarbonization Financial Model

Portfolio-wide deployment of the 5 Strategic Decarbonization Playbooks across all 11,638 Local Law 97 audited properties — initial CAPEX, itemized recurring Annual OPEX ($15.70M/yr total), Gross Annual Savings ($656.63M/yr), Net Annual Benefit ($640.93M/yr), and payback horizons.

| Playbook | Initial CAPEX | Annual OPEX | Gross Savings/yr | Net Benefit/yr | Payback | O&M Scope |
| --- | --- | --- | --- | --- | --- | --- |
| 01: Surgical Strike | $500,000 | $45,000/yr | $20.59M | $20.55M | 0.02 Yrs (~8 Days) | Level 2 audits, BMS scheduling & quarterly sensor calibrations. |
| 02: Retro-commissioning | $802.17M | $3.25M/yr | $243.62M | $240.37M | 3.29 Yrs | RCx ($1.50/ft²), continuous FDD software & semi-annual VAV tuning. |
| 03: 1960s Smart Scale | $785.24M | $2.80M/yr | $88.03M | $85.23M | 8.92 Yrs | Networked LED, VFD motors ($2.50/ft²) & preventative maintenance. |
| 04: 1930s WET Systems | $1.50B (Net) | $4.50M/yr | $122.39M | $117.89M | 12.25 Yrs | Wastewater heat recovery + 50% PPP grant ($749M), anti-fouling flushing. |
| 05: Electrification Push | $1.89B | $5.10M/yr | $181.99M | $176.89M | 10.38 Yrs | Electric heat pumps ($20/ft²), OEM service contracts & thermal scanning. |
| TOTAL PORTFOLIO | $4.98B | $15.70M/yr | $656.63M | $640.93M | 7.58 Yrs (Blended) | OPEX is 0.32% of CAPEX — 97.6% net recurring cash flow. |

# 2. Requirements Gathering & Stakeholder Analysis

Stakeholders, user stories, use cases, and functional/non-functional requirements.

## 2.1  Stakeholder Analysis

| Stakeholder | Role & Interests | Pain Points | System Value |
| --- | --- | --- | --- |
| Asset Managers | Financial profitability and legal compliance. | Unbudgeted LL97 fines eroding NOI. | Real-time carbon liability ($/sq.ft.) and scenario modeling. |
| ESG Officers | Decarbonization strategies and Energy Star tracking. | Fragmented utility data; no predictive tools. | Automated pipeline and peer benchmarks. |
| MEP Engineers | HVAC, lighting, BMS, and retrofits. | Cannot identify highest ROI retrofit. | Engineering playbooks with ROI estimates. |
| Regulators | Compliance monitoring LL84/LL97. | Inconsistent reports and missing data. | Transparent audit reports and DB schemas. |

## 2.2  User Stories & Use Cases

- US-01 —  As an Asset Manager, I want to input building specs to instantly view projected LL97 penalty.

- US-02 —  As an ESG Officer, I want to compare emissions intensity against peers to identify low-performers.

- US-03 —  As a MEP Engineer, I want to simulate heating upgrades to justify CAPEX budget.

- US-04 —  As a Data Analyst, I want automated cleaning for verified analysis.

- US-05 —  As a C-Suite Executive, I want to converse with a dedicated AI Co-Pilot in Tab 5 to query portfolio breakdowns and dynamically generate custom Plotly charts on-the-fly without writing SQL or filtering rows.

| ID | Name | Actor | Description |
| --- | --- | --- | --- |
| UC-01 | Ingest & Clean LL84 Data | Data Engineer | Automated 8-step cleaning and validation. |
| UC-02 | Predict Carbon Footprint | ML Engine | Predict GHG Emissions via Random Forest. |
| UC-03 | Simulate CAPEX | Asset Manager | Adjust sliders to recalculate penalty exposure. |
| UC-04 | Export ESG Report | ESG Officer | Generate KPI cards for C-suite executives. |
| UC-05 | Conversational AI & Dynamic Charting | C-Suite Executive / Asset Owner | Query the 11,638-building portfolio via Tab 5 Dual-Engine AI Co-Pilot (Gemini 2.5 Flash + offline fallback) for instant natural-language insights and interactive Plotly charts. |

## 2.3  Functional Requirements

- FR-01 —  Ingest raw Excel (.xlsx) files per NYC LL84 standards.

- FR-02 —  Replace "Not Available", filter < 50,000 sq.ft., correct city typos, remove meter gaps.

- FR-03 —  Inference via Random Forest model for GHG emissions prediction.

- FR-04 —  Calculate penalty: Penalty = Total Emissions × 268.

- FR-05 —  Interactive KPI cards and playbook recommendations via Streamlit/Plotly across 5 specialized analytical tabs.

- FR-06 —  SQL DDL structures for normalized property dimensions and compliance alerts.

- FR-07 —  Dual-Engine Conversational AI & Dynamic Charting (Tab 5) integrating Google Gemini 2.5 Flash and a local offline quantitative fallback for on-the-fly interactive Plotly chart generation.

## 2.4  Non-Functional Requirements

- NFR-01 Performance —  ML inference and UI recalculations under 1.0 second.

- NFR-02 Scalability —  Batch processing of 50,000+ building records.

- NFR-03 Reliability —  100% deterministic financial calculations.

- NFR-04 Usability —  Modern dark-mode design for executive scannability.

- NFR-05 Cross-Platform —  Windows, macOS, Linux; MySQL and SQL Server.

# 3. System Analysis & Design

System architecture, database ER design, data flow diagrams, and process workflows.

## 3.1  Problem Statement

The Challenge Raw disclosure data is often incomplete or noisy. Predicting future carbon penalties is extremely difficult. Without a predictive platform, managers risk excessive fines or overspending on retrofits.

### Six-Pillar Dual-Engine Architecture (including AI Executive Chatbot)

| Layer | Component | Key Files | Technology |
| --- | --- | --- | --- |
| 1. Data Ingestion | ETL Pipeline | Clean_Data_Pipeline.py | Python, Pandas |
| 2. Relational DB | Normalized 3NF Schema | carbon_heist_schema_*.sql | MySQL, SQL Server |
| 3. Machine Learning | Prediction Engine | train_ll97_model.py, .joblib | Scikit-Learn |
| 4. Presentation | Executive Dashboard | app.py | Streamlit, Plotly |
| 5. Domain Knowledge | Financial Playbooks | Co2 Project.xlsx | Excel Modeling |
| 6. AI Co-Pilot | Dual-Engine Chatbot | app.py (Gemini + Local) | Google Gemini 2.5 Flash, Plotly |

## 3.2  Database Design & ER Diagram

The schema follows Third Normal Form (3NF) to eliminate redundancy:

| Entity | Primary Key | Key Attributes | Relationships |
| --- | --- | --- | --- |
| CITIES | city_id | city_name (UNIQUE) | Referenced by BOROUGHS, PROPERTIES |
| BOROUGHS | borough_id | borough_name (UNIQUE) | FK: city_id → CITIES |
| PROPERTY_TYPES | property_type_id | property_type_name | Referenced by PROPERTIES |
| PROPERTIES | property_id | property_name, year_built, gfa | FK: borough_id, type_id, city_id |
| ENERGY_METRICS | energy_metric_id | energy_star_score, site_eui | FK: property_id |
| EMISSION_METRICS | emission_metric_id | total_ghg_emissions | FK: property_id |
| LL97_PENALTIES | penalty_id | base_penalty, penalty_per_ft2 | FK: property_id |
| PROPERTY_FUEL_USAGE | fuel_usage_id | fuel_type, consumption_kbtu | FK: property_id |
| PROPERTY_ALERTS | alert_id | alert_type, description | FK: property_id |

## 3.3  Data Flow & System Behavior

| External Entity | Direction | Data Flow | Component |
| --- | --- | --- | --- |
| NYC Open Data Portal | INPUT | Raw Energy Benchmarking Records | Data Ingestion |
| Asset Manager | INPUT | Building Parameters & Sliders | Streamlit UI |
| System | OUTPUT | Projected Emissions & LL97 Penalties | ML + Financial Engine |
| System | OUTPUT | Decarbonization Playbook & ROI | Presentation UI |

### ETL Cleaning Workflow

| Step | Activity | Description | Data Impact |
| --- | --- | --- | --- |
| 1 | Load Raw Data | Read LL84 Excel Spreadsheet | Full dataset loaded |
| 2 | Replace Nulls | "Not Available" → NaN | No row reduction |
| 3 | Filter Status | Remove test properties | Minor reduction |
| 4 | Filter GFA | Retain ≥ 50,000 sq.ft. | Significant filtering |
| 5 | Normalize City | Fix typos; enforce NYC only | Non-NYC removed |
| 6 | Filter Alerts | Drop meter gap records | Moderate filtering |
| 7 | Filter Outliers | Drop $/ft² > $1,700 | Minor reduction |
| 8 | Deduplicate | Remove duplicate IDs | Minor reduction |
| 9 | Export | Save 11,638 clean records | Final dataset |

# 4. Implementation, Coding Standards & Version Control

Coding conventions, modular structure, security practices, and version control.

## 4.1  Coding Standards

### Python (PEP 8)

- Variables & Functions —  snake_case for all variables, functions, and modules.

- Classes —  PascalCase for class definitions.

- Constants —  UPPER_CASE_WITH_UNDERSCORES for design tokens and thresholds.

- Docstrings —  All core functions include explicit input/output documentation.

### SQL

- Keywords —  UPPERCASE (CREATE TABLE, PRIMARY KEY, FOREIGN KEY).

- Table Names —  Plural uppercase nouns (PROPERTIES, EMISSION_METRICS).

- Column Names —  Lowercase snake_case with unit suffixes (site_eui_kbtu_ft2).

## 4.2  Modular Code & Reusability

| Directory | Purpose | Key Files |
| --- | --- | --- |
| application/ | Presentation Layer | app.py, input.xlsx, results.csv |
| data/ | Data Engineering & ETL | Clean_Data_Pipeline.py, sample_nyc_energy.xlsx |
| database/ | Persistence & DDL | carbon_heist_schema_mysql.sql, _mssql.sql, ERD |
| models/ | AI & Prediction | train_ll97_model.py, ll97_playground.py, .joblib files |
| Excel Project/ | Financial Domain | Co2 Project.xlsx (16 Sheets) |
| docs/ | Documentation | 6 Markdown files + Word document |

## 4.3  Security & Error Handling

- Data Validation —  Inputs wrapped in type coercion (float(), pd.to_numeric(errors="coerce")).

- Outlier Guardrails —  Domain guardrails (EUI < 2000, GFA > 0) prevent bad predictions.

- SQL Injection —  Parameterized schema definitions, no string concatenation.

## 4.4  Version Control Strategy

| Platform | GitHub |
| --- | --- |
| Repository | github.com/ahmedadelamin/carbon-heist-mitigation |
| Primary Branch | main (production-ready) |
| Commit Convention | Meaningful atomic messages per feature update |
| Strategy | Single main branch with descriptive commits |

# 5. Testing & Quality Assurance

Comprehensive test plan, automated validation, and bug resolution history.

## 5.1  Test Plan & Scenarios

| ID | Category | Scenario | Expected | Actual | Status |
| --- | --- | --- | --- | --- | --- |
| TC-01 | Data Eng. | Ingest 11,000+ raw records | "Not Available"→NaN | All records parsed | PASS |
| TC-02 | Data Eng. | GFA ≥ 50,000 filter | LL97-subject only | 11,638 retained | PASS |
| TC-03 | Data Eng. | Borough normalization | 0 invalid addresses | 0 invalid found | PASS |
| TC-04 | ML | Random Forest (80/20) | R²≥75%, MAE≤250 | R²=81.65%, MAE=213 | PASS |
| TC-05 | ML | Filter parity | Both: EUI < 2000 | Both: 81.6% | PASS |
| TC-06 | Financial | LL97 fine calc | Emissions × 268 | Exact match | PASS |
| TC-07 | UI | Slider speed | Under 1.5s | Under 0.3s | PASS |
| TC-08 | AI Co-Pilot / Tab 5 | Query in English/Arabic ("Show top 5 emitting property types") | Parses intent, calculates totals, renders chart | Generated chart & text response | PASS |
| TC-09 | AI Co-Pilot / Tab 5 | API rate-limit shielding (HTTP 429 / no key) | Catches exception, routes to local fallback | Zero downtime, instant local chart | PASS |

## 5.2  Automated Testing

Automated Data Integrity Checks 1. Assert cleaned dataset > 10,000 records. 2. Assert minimum GFA ≥ 50,000 sq.ft. 3. Assert GHG Emissions column has zero NaN values.

## 5.3  Bug Reports & Resolutions

| Bug ID | Date | Description | Root Cause | Resolution |
| --- | --- | --- | --- | --- |
| BUG-01 | 2026-06-30 | Playground: 63.8% vs 81.6%. | Outdated filter (EUI<1500 vs EUI<2000). | Synced filters; restored 81.6%. |
| BUG-02 | 2026-06-30 | SyntaxWarning: "\d" escape. | Windows backslash as regex. | Changed to POSIX forward slashes. |
| BUG-03 | 2026-07-02 | MSSQL: ON DELETE RESTRICT error. | T-SQL unsupported syntax. | Created MSSQL schema with NO ACTION. |

## 5.4  Enterprise Visual BI Verification Matrix (Power BI & Tableau)

| Test ID | Component | Verification Procedure | Expected Outcome | Status |
| --- | --- | --- | --- | --- |
| PBI-01 | Power BI Data Binding | Open the Power BI dashboard offline without external database connection. | All 11,638 records load instantly from the internal data model without prompt errors. | PASS |
| PBI-02 | Power BI Slicer Sync | Select Manhattan and Multifamily Housing on the left-hand slicers panel. | All KPI cards and charts across all 3 pages dynamically filter via synchronized DAX actions. | PASS |
| PBI-03 | Power BI Waterfall Calc | Verify Page 3 (Carbon Cost & Savings Analysis) waterfall bridge values. | Exact parity between baseline penalty, savings across 6 playbooks, and residual liability. | PASS |
| TAB-01 | Tableau Extract Binding | Open the Tableau dashboard offline without database connection. | All 11,638 records load instantly from internal .csv extract without prompts. | PASS |
| TAB-02 | Tableau Borough & Type Filters | Select Manhattan and Commercial Office on global dropdowns. | All charts across all 3 pages dynamically filter via synchronized actions. | PASS |
| TAB-03 | Tableau Fine Calc Accuracy | Audit Top Penalty Buildings bar chart against raw formulas. | Co-Op City output consistent with Python ML pipeline. | PASS |
| TAB-04 | Tableau C-Suite QR Bridge | Scan embedded QR code from 2 meters with iOS/Android device. | Instant camera focus and redirection to the live Tableau C-Suite Portal. | PASS |

# 6. User Manual, Deployment & Execution Guide

Installation instructions, execution commands, and interactive dashboard user guide.

## 6.1  System Requirements

| Operating System | Windows 10/11, macOS 11+, or Linux (Ubuntu 20.04+) |
| --- | --- |
| Python | Python 3.10+ |
| RAM | 4 GB minimum (8 GB recommended) |
| Disk Space | 500 MB free |
| Libraries | pandas, numpy, scikit-learn, openpyxl, streamlit, plotly, joblib, fpdf2 |

## 6.2  Installation Steps

Step 1 — Clone Repository git clone https://github.com/ahmedadelamin/carbon-heist-mitigation.git → cd carbon-heist-mitigation

Step 2 — Install Dependencies pip install pandas numpy scikit-learn openpyxl streamlit plotly joblib fpdf2

## 6.3  Execution Guide

| Option | Command | Description |
| --- | --- | --- |
| A: Dashboard | cd application && streamlit run app.py | Launch Streamlit at localhost:8501 |
| B: AI Playground | cd models && python ll97_playground.py | Test building archetypes in terminal |
| C: Data Cleaning | cd data && python Clean_Data_Pipeline.py | Regenerate clean dataset |

## 6.4  End User Manual

- Step 1 — Configure Profile:  Use sidebar controls to select Borough, Property Type, Year Built, and GFA.

- Step 2 — Tab 1 & Tab 3 Analysis:  Review real-time KPI cards, predicted GHG emissions (R² = 81.65%), liability ($/sqft), and peer gaps.

- Step 3 — Tab 2 & Tab 4 Simulation:  Model HVAC retro-commissioning, envelope insulation, and electrification upgrades across the 5 Decarbonization Playbooks.

- Step 4 — Tab 5 AI Chatbot:  Ask natural-language strategic questions in English or Arabic to dynamically generate custom interactive Plotly charts and quantitative audits (Dual-Engine: Gemini 2.5 Flash + Local Fallback).

- Step 5 — Enterprise Visual BI Portals:  To complement the Streamlit dashboard and 16-sheet Excel model, the suite integrates standalone Dual-Engine 3-Page Executive BI Portals for Power BI and Tableau.

### Power BI Portal

NYC_Carbon_Heist_Mitigation_PowerBI_Dashboard.pbix — features 3 progressive pages (Factors Affecting GHG Emissions → Asset Granularity & Construction Era → Carbon Cost & Savings Analysis Waterfall) built with Dark Royal Navy styling (#0F172A), custom DAX measures, and synchronized slicers for Borough, Property Type, and Decade Built.

### Tableau Portal

NYC_Carbon_Heist_Mitigation_Tableau_Dashboard.twbx — features 3 progressive pages (NYC Energy Efficiency & Emissions Monitor → LL97 Compliance & Carbon Performance → Decarbonization Roadmap) packaged with internal data extracts (.csv) and an embedded mobile-scannable QR code framed in crisp white (#FFFFFF) for instant boardroom presentation bridging to the live online Tableau portal.

## 6.5  Database Initialization

| MySQL / PostgreSQL | database/carbon_heist_schema_mysql.sql |
| --- | --- |
| Microsoft SQL Server | database/carbon_heist_schema_mssql.sql |

— End of Document —